# Business Proposal for Website Development

Submitted By:

Benjamin khoko

benjaminkhok@gmail.com

+265993609184/+265882325323

Date: April 22, 2025

INTRODUCTION

Thank you for considering our services. We understand that your company is looking for a professional, responsive, and modern website to enhance your digital presence. We specialize in website design and development tailored to your specific needs, ensuring a seamless user experience, scalability, and mobile responsiveness.

OUR UNDERSTANDING OF YOUR NEEDS

Based on your request, you are looking for a partner who can:

- Design and develop a custom website.

- Create a visually appealing, user-friendly, and responsive interface.

- Ensure functionality across devices and browsers.

- Possibly integrate features like contact forms, image galleries, service pages, blog sections, or e-commerce.

PROPOSED SOLUTION

We propose a full website development package, which includes:

- Requirement Gathering & Planning

- UI/UX Design (based on your brand guidelines)

- Responsive Web Development

- Content Integration

- Basic SEO Setup

- Performance Optimization

- Testing & Bug Fixes

- Training and Handover

- Support and Maintenance (optional monthly/quarterly packages available)

ESTIMATED TIMELINE

| Phase | Duration |
| --- | --- |
| Requirement Gathering | 2–3 Days |
| Design Mock-up’s & Feedback | 4–5 Days |
| Development & Integration | 3–5 Weeks |
| Testing & Revisions | 3–5 Days |
| ¦ Final Launch | 1 Day |
| Total Estimated Time | 3–5 Weeks |

INVESTMENT

| Service | Estimated Cost |
| --- | --- |
| Website Design & Development | MWk 900,000 |
| Domain (if needed) | MWK 60,000 (basic) |
| Hosting Setup (if needed) | MWK 50,000 (basic) |
| Ongoing Support (Optional) | MWK 50, 000(per months) |

> Note: Final price may vary based on specific requirements and features.

WHY CHOOSE US

- Experienced and creative design team.

- 100% custom and mobile-friendly websites.

- SEO-ready development to boost visibility.

- Transparent communication and timely delivery.

- Post-launch support and maintenance.

NEXT STEPS

If this proposal meets your expectations, we would be glad to arrange a quick meeting to discuss further and finalize the scope. Please let us know how you would like to proceed. We look forward to working with you and bringing your website vision to life!

Sincerely,

Benjamin khoko

Email: benjaminkhok@gmail.com

Phone: +265993609184/+265882325323